# Answer sheet

#### Launch your move to agility at scale for the UX-Booking scope

How will you explain to the members of the two agile teams what is going to change for them in this new way of working?

Here is a list of the key items to communicate while onboarding the four agile teams:

- Roles:

  - A single Product Owner will have to drive four agile teams, and you are counting on their ability to delegate more of the work of drafting functionalities to the teams.

  - A single Scrum Master, or perhaps two at most, will have to look after several teams according to the levels of agile maturity observed.

- Events:

  - Sprint Planning will now take place in two parts. The first will have representatives of each team to distribute the functionalities; the second part will be like the standard Sprint Planning they are accustomed to.

  - The members of the teams are encouraged to participate in the Daily Scrums of other teams in order to facilitate collaboration and the handling of dependencies.

  - Product Backlog Refinement now takes several different forms (global, multi-team, single-team).

  - A Retrospective, including representatives from each team, provides an opportunity for feedback on all of the obstacles affecting the full set of teams that will have to be addressed.

#### Onboard two additional teams

What risks do you incur if you persevere with the LeSS framework?

Risks linked to using LeSS for six teams with a high level of dependence:

- It will be more difficult for the Product Owner to work with additional teams

- A planning horizon limited to a Sprint risks interfering with detection of dependencies.

- Events that limit participation to team representatives (Sprint Planning 1, Retrospective) risk causing:

  - information loss;

  - a lack of a sense of belonging to the whole system for a very high number of those involved.