# Answer sheet

#### Develop your system

- What framework would you recommend for this system and why?

You could recommend the SAFe framework because you have six teams available and a high level of interdependence between them.

Organize the Program Increment Planning

List of actions to be carried out in preparation for the first Program Increment Planning:

- train the system in SAFe;

- find a large room where everyone can meet;

- If the event cannot be held in person, ensure that the appropriate equipment is available (visual management for the Team Boards and the Program Board, telephone bridges);

- get the Business Owners on board in order to have them address the teams directly during the event and familiarize them with the concept of a business area objective;

- ensure that the Sponsor, Product Management, System Architect and Release Train Engineer briefings are ready;

- prepare all of the equipment needed (Program Board, Team Boards);

- ensure that enough functionalities are ready for this first increment.

#### Tweak your system

The SAFe elements that may no longer be sensible for a system made of three teams with medium dependence are as follows:

- an implementation cost of the framework that is no longer commensurate with the size of the system;

- a Program Board that is not very useful because there are few dependencies;

- Scrum of Scrums synchronizations that are not very useful;

- PO Syncs that are not useful;

- a planning horizon at an increment that is no longer useful, and which may be a barrier to agility if the context requires frequent pivoting.