TWG Recovery Beira		24/04/2019

| - Update on resettlement plan and policy 20 min | Action | Responsible |
| --- | --- | --- |
| 1.1- Population to be resettled/return The final numbers of the HHs to be resettled are still under finalization by te INGC and the other Govt. Involved in the process (DNUH - Urban Planning and Housing National Directorate and Land/Environment Agency) 1.2- What are the rules for no build zones? The GoM Agencies aim to resettle the population in safe areas. From informal discussions with the representatives of the different Agencies, some points to highlight: - The process will take a long time (years), the resources are limited - The people will continue to live in lowlands, potentially at risk (where they have the field), but they will be able to evacuate in safe areas in case of alert | Define total HHs to be resettled and realistic timeframe Further clarifications and classification of safe/unsafe areas | Marla Marla Lucio |
| 1.3- Updates on Gov. Agencies houses construction standards and typologies: are local materials (sticks/adobe, adobe bricks,....) houses accepted? The house typologies for resettlement are of a good standard, with the consequent price aligned with the standard (E.g. House 34 m2 = 6880 USD/unit, House 41 m2= 9000 USD/unit, without latrines). Apparently, but need to be discussed and formally agreed, waiting for the final houses built by the GoM and other Partners, it could be possible to build transitional shelters of a lower standard (also called semi-temporary / semi-permanent shelters) like the sticks/adobe houses or adobe blocks houses. A standard sticks/adobe house, with thatched roof, 24 m2 may cost approx. 250-300 USD/unit*, depending on location and availability of materials. *The price is purely indicative and not to be taken as a reference 1.4- Environmental concerns: Wooden sticks: mangrove wooden sticks are banned in Beira due to the high impact on the environment. Asbestos: a consultant for asbestos related issues will arrive in Beira by the first week of May (to be confirmed the date) | Update on accepted standards and typologies Further info on environmental concerns | Marla Lucio Lucio Partners |
| - Recovery framework: updates 20 min | Action | Responsible |
| 2.1 - Case study: CVM/GRC: Update on fast recovery pilot project in Sussundenga (Manica) The CVM (Mozambican Red Cross) and GRC (German Red Cross) launched a Shelter early recovery program in Sussundenga (Manica), targeting 1'500 HHs. The base of the operation will be Chimoio. The project could be a pilot project for shelter assistance. In particular, some CVM/GRC intervention modalities could be relevant also for other SC Partners: - Beneficiary selection tool - CBI (Cash Based Intervention): CVM/GRC will use a Vouchers approach, with organization of fairs, to provide the targeted HHs with construction materials and tools from selected suppliers - Shelter standards: CVM/GRC would support the HHs in the construction of traditional materials houses | To support and collect info on the project progress Beneficiaries selection format | Lucio /Magnus SC Team / Partners |
| 2.2 - Presentation of the Technical Orientations for Build Back Safer interventions (Draft 24/04/ 2019) - Prevalence of construction materials in Beira and Sofala: main typologies used in the Province: walls: sticks/adobe (rural) and cement blocks (Beira) roofs: thatched (rural) and CGI (Beira) - Damage matrix: draft of the damage categories (No damages / Light Damages / Heavy Damages / Completely destroyed). The objective is to expand the categories given by the Government and identify the macro categories of interventions - The reality in the field is....: many families are already rebuilding with very limited means. To disseminate Build Back Safer messages, good construction practices and technical support to improve the resistance of the houses is a priority Some existing communication material on BBS and some possible technical improvement of the traditional houses have been presented. A list of basic construction tools and materials to support the improvement of traditional houses has been proposed. | Finalize the technical orientation | SC Team |
| Beneficiaries selection (Vulnerability selection tool): - Given the expected reduced funding for the recovery phases, and the impossibility to cover all the estimated needs, the Beneficiaries selection based on clear and transparent criteria will be an absolute priority. Some Beneficiaries selection (scoring system) tools are under discussions. The SC Partners, in particular those with long term presence in Mozambique, are invited to share their best practices in order to finalize common methodology and tools. | Beneficiaries selection tools | SC Team / Partners |
| - Updates / questions / points of discussion from the Recovery Partners | Action | Responsible |
| Cash modalities: - Cash-for-work apparently is subject to Moz code of work. CRS proposed to ask seek for legal advice to better clarify the terms and conditions for short term employment - Vouchers assistance: CARE proposed to have legal points for voucher. Construction standards: CRS asked about shelters minimum standards. Concerning basic shelter, very often the traditional houses in the field are approx. 6 x 4 mts = 24 m2 The total cost for a sticks adobe house could be in a range of 250 - 300 USD Protection: UNHCR highlighted the importance of Protection all along resettlement, reconstruction and assistance process Funding: N/A. | To define the type of legal advice needed To discuss basic shelter design | SC Team / Partners SC Team / Partners |
| - Next meeting |  |  |
| Proposed date: Wednesday 01/05/2019 (date to be confirmed) – 15:00 IFRC tents (beside WFP tent) in the airport. 1 May is a major National Holiday. Are the Partners available that day? |  |  |
| Preparatory work: Please bring to the next meeting any BoQ, design and other technical documents you have o shelters in Mozambique |  | SC Team / |

Please update the table with the (tentative) plan of your organization and share it next meeting:

|  | LOCATION | TOTAL TARGET |  | SHELTER | DISTRIBUTION PLAN |  |  |  |  |  |  |  |  | PLAN | REMARKS |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | HH | People |  | April | May | June | July | Aug | Sept | Oct | Nov | Dec |  |  |
| ALLIANCE2015 | Nhamatanda |  |  |  |  |  |  |  |  |  |  |  |  |  | Shelter support with local materials (to be confirmed) |
| CHEMO Consortium |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| COSACA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CVM/GRC | Sussundenga (Manica) | 1.500 | 7.500 | 1.500 |  |  |  |  |  |  |  |  |  | Aug.2019 | Shelter support with local materials Hygiene and NFI will be part of the assistace Construction materials/tools with vouchers and fairs |
| IFRC |  | 2.000 | 10.000 | 2.000 |  |  |  |  |  |  |  |  |  |  | Location to be defined |
| IOM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MEDAIR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SAMARITAN PURSE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UN-Habitat |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| # Pablo MEDINA | # IFRC Global Shelter Cluster | # Deputy GSC Coord. | # +41 792077639 | # Pablo.medina@ifrc.org |
| --- | --- | --- | --- | --- |
| # Betisa EGEA | # IFRC | # Shelter Coord OPS | # +258 871265948 | # shelter1.mozambique@ifrc.org |
| # Daniel CASTAHHEIRA | # UNHCR | # Protection Officer | # +258 852824792 | # castanhe@unhcr.org |
| # Ithwnya WEAVER | # Iris Ministries | # Base Director | # +258 871754899 | # irisdondo@gmail.com |
| # Holly SCHOFIELD | # CARE / COSACA | Shelter Advisor |  | # hschofeld@careinternational.org |
| # Jim KENNEDY | # Shelter Cluster | # Co-Coord |  | # moz.coord1@sheltercluster.org |
| # Sara VACA | # IFRC | # IM |  | # moz.im@ sheltercluster.org |
| Nely SIMBINE | # Save the Children # COSACA | Dep. Field Manager | # +258 853069767 | # nely.simbine@savethechildren.org |
| Deizi SITOI | # Save the Children # COSACA | Field Manager Buzi | # +258 844780649 | # deizi.sitoi@savethechildren.org |
| Pietro FIORE | CESVI Alliance2015 | Emergency Officer | # +258 852807889 | # pietrofiore@cesvi.org |
| Andrea BIANCHI | Welthunger Hilfe Alliance2015 | Emergency Officer | # +258 864113615 | # andrea.bianchi@welthungerhilfe.de |
| Clara SMITH | Medair | Shelter PM |  | pc-moz@medair.org shelter-moz@gmail.com |
| # Magnus WOLFE MURRAY | # IOM | # Shelter Cluster Co-coordinator |  | # magnuswm@gmail.com |
| Salomão MALIDADI | # Care for Hilfe | # Manager | # +258 843984499 | # salomaodavid71@gmail.com |
| Lenora ZINA | # USAID/DART | Planning Coordinator |  | # mozdart_pc@ofta.gov |
| # Mercedes SAYAGUES | # CDAC | # Coordinator | # +258 8864471767 | # mercedes.sayagues@gmail.com |
| Julius LENANIOKY | OCHA | HAO |  | # lenanyokie@un.org |
| Keisuke KAMIYA | IOM | HoO/Shelter | # +258 864579548 | # kkamiya@iom.int |
| # Marla DAVA | # IFRC | # Shelter Cluster Co-coordinator | # +258 843467936 | # moz.coord2@sheltercluster.org |
| # Muhammed CEYHUNLU | # IOM | # Shelter/NFI Officer |  | # aceyhunlu@iom.int |
| # Philippe BONNET | # Solidarités | # CD |  | # pbonnet@solidarites.org |
| # Vincenzo LIONETTI | # UNHCR | # Rep. Officer | # +258 874230000 | # lionetti@unhcr.org |
| # Guiomar GRANDE | # CARE | # Shelter Advisor | # +258 876235518 | # guiomargrande@gmail.com |
| # Christophe ARNOLD | # CARE | # Shelter Advisor | # +41 787651627 | # arnold.christophe@gmail.com |
| # Nancy DORAN | # CRS/CARITAS/CHEMO | # Shelter TA | # +1 2624154362 | # nbdoran@gmail.com |
| # Wouter DE LUYPEN | # UNDP | # ER |  | # wouter.deluypen@undp.org |
| # Simon DEPREZ | # CARE | # Shelter Advisor |  | # simondeprez@hotmail.fr |
| # Lucio COCCONI | # Shelter Cluster | # Tech Coord | # +258 844511893 | # moz.tech1@sheltercluster.org |