## Slide 1: Shelter Cluster joint monitoring: Initial Findings
2 December 2009

## Slide 2: Current status
Timeline – now in the 4th (and final) week of monitoring – final results and analysis next week
Database is online – includes results from the first 2 weeks
Agencies still participating – CRS, Care/P3SD, Save The Children, Oxfam/Walhi/Kabisat, PMI, Islamic Relief
Constraints – submission deadlines, incomplete forms, form is complicated, communication

## Slide 3: Preliminary key findings
58% living in original house
23% in sub-standard transitional shelter
27% are rebuilding their homes
90% need building materials & cash
46% have insufficient labour to rebuild
Remember, the FULL presentation is available on the Google Group

## Slide 4
58% living in original house
23% in sub-standard transitional shelter
27% are rebuilding their homes
90% need building materials & cash
46% have insufficient labour to rebuild
Advocacy issues?
Implications of these findings?
Information Management?
Implications for programs?
New priorities?