SHELTER CLUSTER MEETING

MONDAY 12 February, 3:45 PM, 2013

MINISTRY OF LOCAL GOVERNMENT, URBAN DEVELOPMENT, HOUSING & ENVIRONMENT (MOLGUDH&E), FA House, Suva, Fiji

MINUTES OF THE MEETING

Meeting Started:	15:45

Meeting Ended:	16:25

Chaired by MOLGUDH&E: Principal Administrative Officer Mr Vula Shaw

Co facilitated by IFRC: Michael Gloeckle

List of Attendees:

| Name | Organization | Position/Function |
| --- | --- | --- |
| - Vula Shaw | MOLGUDH&E | Principal Administrative Officer |
| - Michael Gloeckle | IFRC | Coordinator |
| - Pratarp Singh | The Fiji Institution of Engineers (FIE) | President |
| - Annie Madden | CSN |  |
| - Noleen Karan | Office of the Attorney General |  |
| - Masi Latianara | HFHF | National Director |

AGENDA

- Opening:  Principal Administrative Officer Mr Vula Shaw (Chair)

- Amended MOU update

- Who plans to do what where and when

- Safe construction messages

- Transitional Shelter, design and costing

- Other business

- Next Meeting

| AGENDA | DISCUSSIONS | Action Points |
| --- | --- | --- |
| Amended MOU update | The MoU between the Government of Fiji and NGOs has been approved by the Office of the Solicitor General and will be signed by the Minister on behalf of the Government on March 1, 2013 in a ceremony at either Holiday Inn or Tanoa Plaza Hotel. | NGOs to email their registration and constitution to MOLGUDH&E Vula Shaw to arrange for signing ceremony |
| Who plans to do what where and when | As only two NGOs were present (CSN and HFHF) the need for a NGO coordination meeting still exists and this is to be main focus of meeting on Monday 18/02/13 at 3pm at MOLGUDH&E with all the NGOs (CSN, GNI, FRIEND, HFHF, PCN, Rotary) present if at all possible. | Vula Shaw to organize meeting and send a separate email detailing the need for the NGOs to attend Vula Shaw to call FRIEND and PCN to convince them to attend |
| Safe construction messages | Pratarp Singh presented the first printed and laminated ‘’Tips to Build Back Safer’ posters. First 1000 posters to be ready on Wednesday 13/2/13 and 5000 by 15/2/13. | Pratarp Singh to organize printing and delivery to Local Housing Copies are available for NGOs from Vula Shaw Distribution to be discussed at next meeting |
| Transitional Shelter, design and costing | Masi Latianara from HFHF to contact agreed engineer for certification. Pratarp Singh did not want to do it himself in order to avoid any suspicion of corruption even though all present did not feel it to be a problem. | Masi Latianara to get design certified |
| Other business | Training to be discussed during next meeting A Fiji shelter cluster website has been established for the TC Evan response and can be accessed on the following corrected web address: https://www.sheltercluster.org/Asia/Pacific/FijiTyphoonEvan2012/Pages/default.aspx | Place ‘Training’ on agenda for next meeting Everyone to explore the website OCHA to provide link to the Fiji cluster website from the PHT website |
| Next meeting | Monday 18/02/13 (MOLGUDH&E), FA House, Suva, Fiji at 3pm |  |