Shelter Cluster Philippine Typhoon Response

Meeting Notes, Manila, November 5 2009

	MEETING:
	NEXT MEETING: 

	5 th Meeting
	Thursday 12 November 2009, 10.00 (RCBC)

	Cluster Coordination Contacts
	

	SC Coordinator:                   Mariza Rogers                       sc.ph.coord@gmail.com

SC Information Manager:  Jan-Willem Wegdam
sc.ph.im@gmail.com
SC Technical Advisor:         Efren Mariano

eemarianoph@hotmail.com / 







eemarianoph2002@yahoo.com

	Shelter:        http://groups.google.com/group/sheltercluster-ph

	Action Points

	1. Progress reports to the IM (everyone)

2. Invite the NHA or government to the cluster meetings (Efren)

3. Childfund share assessment with the Cluster (Childfund)

4. Address issues of ‘ temporary sheltering’  and relocation of people from EC’s in SAG. (SAG)

5. Technical advise / guidance to Handicap design.


1.  Introduction
· The meeting was held in the office of the Shelter Cluster in the Renaissance (New World) Hotel in Makati

· First meeting with Fidel Pena as the cluster coordinator.

2. Situation overview and agency activities

Childfund: 
· Childfund reported that it had distributed 200 repair kits to families in Pasig city.

· Planning to support beneficiaries in:

· Bay - Laguna (854 families). 

· CAR Region (15 families affected by landslides) in Tanyan Municipality.
Swiss development Cooperation
· Support:

· Construction of 150 out of 200 units inside factory / warehouse in San Pedro will be finished on Tuesday 10th November. SDA will also provide hygiene sets.

· Site for 200 150 transitional shelter in Binon identified, and the construction of the transitional shelters has started
· SDC has found a suitable location in Bay Municipality (IV-A Laguna) and will build 90 transitional sheter units there (15 * 6 units)
· Preparing for 2nd phase which will focus on permanent housing.

Handicap International:

· HI has received funding for approximately 250 TS (transitional shelters) and 1250 repair kits from ECHO. In case the flash appeal will receive funding, HI will increase the numbers.

· HI first focuses on Rizal (municipalities Binangonan, San Mateo, Angono others.)

· Coming week HI will start developing shelter design model. Input from Cluster partners is welcome
PNRC
· PNRC has identified the following priority area’s for Repair kits (10.000) and transitional shelters (6.500) (pending funding)

· Pangasinan

· Zambales

· Bulacan

· La Union

· Benquet

· Rizal

· Pampanga

· Laguna

· Nueva Essiya

· Tarlac

· Kalinga

· Iloco Sur

IOM: 

· IOM starts distributing vouchers in Muntinlupa (NCR) the coming week.

3. Information Management

· The information manager has analyzed the Gaps again, and has produced a document that is posted on the googlegroup. 
4. Technical affairs
Government roles and guidance for land claim.
· The SC technical advisor has produced a presentation with explanations and guidance about the roles and responsibilities of the involved government agencies. And the decisions, decrees, laws etc. that affect the development of land. Document available on the google group.
5. Any other business

· None.

6. Next meeting

· Next Shelter Cluster meeting will be Thursday 12th November from 10:00 – 11:00 at the RCBR

______________________________________________________________________________________

