DISASTER OPERATION TYPHOON SENDONG

 9th SHELTER CLUSTER MEETING
MINUTES OF THE MEETING
2nd Floor Conference Room

DSWD Field Office 10, Cagayan de Oro City

February 14, 2012
ATTENDANCE:

ROCHELLE MORDENO



- BALAY MINDANAW INC.
MARK YOUNG



 
- DIRECTOR PN ROA, CALAANAN
JOE CURRY




 
- CATHOLIC RELIEF
ZORAN FILIPOVIC



 
- GERMAN REDCROSS
STEPHAN VINHNE-HELLMOSSER
- GERMAN REDCROSS
NATHANIEL HARROLD
- ALL HANDS
TALIN SAHAKIAN
- OCHA
WAN SOPHONPANICH
- FRC/SHELTER CLUSTER
LAURIE WISEBERE




- SENSOS PROT.OFFICER
MARIANO NAVA




- IOM
REX ALAMBAN




- IOM
CAMLA VEGA




- IFRC
DORIS SIAO





- NHA
F.D. MELICOR




- DENR
ALDRICH RESMA




- DENR
GLOFELIA UAYAN




- DSWD

MELANIE GALAGALA



- DSWD

PRELIMINARY:
The meeting was called to order at about 9:20 o’ clock in the morning at 2nd Level conference room of DSWD Field Office 10 by Miss Glofelia Uayan of DSWD. Each participant gave brief information of themselves.
MEETING PROPER:

· MINUTES OF THE PREVIOUS MEETING

       
The minutes of the February 14, 2012 meeting of the Shelter Cluster was read. It was moved and duly seconded without corrections.
· UPDATES 
TECHNICAL WORKING GROUP ON TEMPORARY SHELTER AND MATERIAL PROCUREMENT
Focusing on coordination, looking of possible land relocation, and searching for flooded area where may be considered for rebuild/return of resident. (from IOM, CRS, Red Cross, Unhabitat, and Habitat for Humanity.)
This week map will be given to the Shelter Cluster Members, to include the Contact details and key point persons in every barangay for coordination of all the initiatives. 
To provide Contact details and key roles, Example, to coordinate with the Barangay Captain, etc.

The Group is looking into 20% increase of construction materials, and the land for temporary settlement.
In San Roque, Iligan, 600 shelter repair kits from Red Cross and UN Habitat
300 shelter repair kits from Balay Mindanao was given to Kauswagan, Cagayan de Oro City
HOUSING, LAND AND PROPERTY
-agreed to continue a small technical working group

PERMANENT SHELTER
-Last Friday February 10, 2012 ground breaking of 2.7 hectares in Indahag, Cagayan de Oro City is part of 10.99 hectares.
February 25, 2012 – the President is coming for the turnover of 300 Shelter Units both in Iligan and Cagayan de Oro City however the Habitat for Humanity targeted to finish the 300 units by April 2012.
Camaman-an, CDOC (near bulonsori) is also identified as permanent shelter and the houses will be built by Gawad Kalinga, the ground breaking will be on Feb.17, 2012. There are 19 awardees already since it is one of the City Government’s “Piso Piso Project”. The site was already developed with existing monuments.
	Proposed Permanent Relocation Sites

Cagayan de Oro City

	Location
	Area

(ha)
	Lot Owner
	Est. # of

Families
	Remarks/Status



	Calaanan
	9.4
	City Government
TCT # T-130171
	1,400
	Construction of Houses is on going by Habitat for Humanity

	Lumbia
	5
	Xavier University
Unufruct rights
	500
	Assessed by MGB; subdivision plan preparation

	Calaanan
	3.5
	City Government
TCT No.T-9646
	350
	Assessed by MGB with recommendation; used as Tent City

	Indahag
	10.99
	City Government
	1,500
	Inspected by MGB, groundbreaking on February 10, 2012 for the 2.7 hectares

	Camaman.an
	2
	City Government
	200
	Construction of Houses will be built by Gawad Kalinga

	Calaanan
	3
	City Government
	300
	Construction of Houses will be built by Oro Habitat Philippines. Funding from San Miguel Corporation.

	Canitoan
	2
	City Government
	600
	This area is allocated for Lucio Tan Foundation

	Total
	35.89
	---
	4,850
	---


	Proposed Relocation Sites

Iligan City

	Location
	Area

(ha)
	Lot Owner
	Est. # of

Families
	Remarks/Status



	Sta Elena
	15.9
	NSC-acquired by LGU thru Dacion en Pago
	1,500
	On going construction of houses by Gawad Kalinga



	Mandulog
	3
	City Government
	200
	Groundbreaking of houses will be constructed by Kapuso Foundation

	Luinab
	2
	Diocesan
	100
	Houses to be constructed by Malta

	Total
	20.9
	---
	1,800
	---


AREAS OF CONCERNS DURING THE MEETING:
	AREAS OF CONCERN
	RECOMMENDATION/REMARKS

	Beneficiary Selection Update:

	Permanent Shelter - 236 families are still from west city central, which is prioritized to be transferred to the transitional shelter. As of now only 99 families are still in the classrooms of West City Central School. 

Ms. Doris Siao of NHA shared that the List of Beneficiaries for permanent shelter will be posted in conspicuous areas, residents’ information charts, accompanied by radio information campaign.

Today is the deadline to filter the names from West City Central Evacuation. 248 units for Lumbia + 40 units from Calaanan = 328 units all in all.

	There was a report that XU will not allow additional families
	A suggestion was raised for a dialogue between XU & DSWD. There are 18 units from DSWD bunkhouses & 230 units from IOM bunkhouses ready to be occupied. 

	Due to the heavy rain, Calaanan 1 was flooded at the depression at the back portion about knee level. 200 tents affected and Calaanan 2 was also affected last night.
NHA-suggested to revisit the site to determine what part of Calaanan was flooded and its cause.
	To have drainage in the area and proper site development.
DENR-MGB and DSWD have scheduled tomorrow for the site visitation and to revisit the assessment of Calaanan.


	Sta. Elena, Iligan -permanent site. KIAC tents, 90% were destroyed. 111 families.
	To have a careful Site Development Preparation before installation of tents, will be recommended to the City Government.

	News states heavy rain for Philippines for Next 48 hours.
	Emphasizes that tents are really for emergency shelter only and not for transitional shelter; It must be bunkhouses or shelter as transition shelter instead of tents.

	Report of the proposed permanent site in Balulang, CDO
	The CENRO reported that the lot in Bldg Lot 3007 & 3008- already titled PN ROA, 3008-Crisiano Balase. All lots that they are claiming are all actually covered with patent. All lots which the barangay considered a Timber Land has private claimants.
Report is to be submitted to the Regional Director of DSWD upon request.

	Information Management:
	NOTE:  “philippines.reach-initiative.org”

	The need to meet every week Or every two weeks 
	The cluster decided to continue meeting every Week.


There being no other matter to be discussed the meeting adjourned at 11:15 in the morning.
Prepared by:

MELANIE R. GALAGALA
        Designated Secretary 

      DSWD Field Office 10
Approved by:

  
 ATTY. ARACELI F. SOLAMILLO, CESO III 

                                   Regional Director


Department of Social Welfare and Development

PAGE  
2

