
12th  REGIONAL  SHELTER CLUSTER  MEETING
Minutes of Meeting
Date: 

March  13, 2012

Venue:

2nd floor, Conference Room, DSWD  Field Office 10, Cagayan de Oro City

Time Started :    9:30 AM 
Attendance:

	Name
	Designation /Organization

	Glofelia Uayan
	DSWD FO 10

	Warren Ubongen
	UN-Habitat

	Elizabeth Tromans
	CRS

	Tom Temprosa
	UNHCR

	Laurie Wiseberg
	PROCAP/UNHCR

	Gino Bengzon
	St. Francis Xavier Chaplaincy

	Mary Canencia
	UN Habitat

	Alfredo Melgareto
	German Red Cross

	Camilla Pante 
	Handicap International

	Grace Baban
	Handicap International

	Guillame Zerr
	Handicap International

	Rolando Teves Jr.
	NHA

	Romeo Danpo
	EMD –CPDO

	Bolong Robert
	EMP-CPDO

	Imee Teves
	NHA

	Mariano Nava
	IOM

	Nur-aian Caridad
	Red Cross

	Frances La Victoria
	Red Cross

	Rolando Gironella
	UN-Habitat

	Merkur Begiri
	UN-OCHA

	Deocelyn Sabucdalao
	DSWD FO 10

	Melanie Galagala
	DSWD FO 10


Presiding Officer:  Ms. Glofelia Uayan -   DSWD 

Correction of the Previous Minutes :   

Page 3  corrected  as Handicap International  instead of  Handicap for Humanity. 
Issues Arising from the Previous Minutes: 
· A total of 3.5 hectares of land located  at Calaanan was identified  after the meeting with Mayor Vicente Emano. 
Agenda Proper:
	Agenda
	Updates & Discussion
	Issues and Concerns 
	Next Steps/Agreements
	Time Frame & Person/Agency Responsible

	1. Land  for Transitional Shelter
	There are 2 portions of potential  area:  (2 has. & 1.5 has.)  located at Calaanan   identified for transitional shelter.   
CRS want a verification  which portion of the land  that is safe and ready for the construction of temporary shelter. 
NHA has  allocated   open space but temporarily use as storage. The  storage area can be then  utilized as area for the  transitional shelters  when construction  move on.

	None from the MGB attended the meeting 
	Coordinate with MGB  for the assessment of the area and come up with a layout identifying which portion is flat, steep, hilly and buildable area. 

	Target date was not agreed 

	2. Updates on CRS and IOM  Transitional Shelter 
	Refer to data ( as of March 12, 2012)   provided by IOM-IM Unit   during the  meeting. 


	Donors needs inventory on Transitional Shelters 
	Inventory of transitional  and permanent shelters shall be  completed . Determine  number of shelter to be  constructed  and established targets
Prepare a guidelines for the use of transitional shelters 
	TWG 
TWG

	3. Updates  from Handicap International
	19 Evacuation Centers were assessed with 48 individuals found out to be in critical situation.  
Ten  (10)  families on-going assessment in Calaanan Tent City.
4  safe bridges  constructed at Calaanan Tent City 2

	 
	Camp Managers   shall provide a list of  IDP who are elderly and with critical conditions for urgent transfer to temporary shelter.  CRS committed to provide space for IDP s under critical condition
Handicap International shall share a copy thru e mail a guidelines re: accessibility for differently  abled IDP s  to be integrated   in the consideration  of the  construction of shelters 

	March 20, 2012

	4. Updates from LIAC
	Approval of the IRR on the  Code of Policy   which  covers  rules & functions of hhs,  prioritization of beneficiaries and no build zone. 
General  Assembly conducted to tent city 1  occupant for the discussion of Code of Policy and criteria in prioritizing transfer to permanent relocation

	
	NHA  to  provide a copy thru e mail  to members re: criteria in the selection and prioritization of  IDPs  for transfer to  permanent shelter.
	

	5. Updates from  other members
	Xavier Parish: 
Available area donated  by St. Francis Chaplaincy located at Taguanao (top of conventional center) for permanent relocation. Expected  72 families to be relocated on this site. 
Estate Management Division: 

A  total of 4,441 lots was generated  for permanent housing located  at Canitoan, Indahag and Camaman-an


	
	
	

	6. Learning Workshop Experience  on March 22-23, 2011
	Best participants of the workshop  are those  organizations who have been involved  in the past and have the best experience in the operation  of relief services in responding Sendong victims.
15 slots was allocated  for CDO coming from IHOs , GA s and NGO s. 
	
	Name of the identified pax shall be submitted to OCHA 
	Deadlinefor submission will be on March16, 2012


Time  Ended:   11: 30 AM 
Next schedule for Shelter Clusert Meeting – March 27, 2012

Minutes Taker: 

 Mary Labrador-Canencia
IM – UN  Habitat 

1

