Cyclone Sidr Shelter Coordination Group 

Barisal Technical Working Group 7pm, 16th Dec, SAINT office
Proposed Agenda 

1. Introduction:
a. Discuss and agree on Agenda
2. Objectives of group
How far can we get???

Transitional shelter/Core house in bamboo

a. Design

b. Material list

c. Costings

d. Tool list

e. Recommendations’ on implementation

Transitional shelter/Core house in timber

a. Design

b. Material list

c. Costing

d. Tool list

e. Recommendations’ on implementation

Transitional shelter/Core house in RC

f. Design

g. Material list

h. Costings

i. Tool list

j. Recommendations’ on implementation

3. Anything other business arising from the floor

4. Time and date of next meeting

What was agreed on:

Core Shelter should include:
· 10ft x 20ft shelter

· Need to supply cladding so that building refuse can be used for house extension and improvement rather than basic shelter

· Space in roof for rice and timber storage

· Design must allow for future veranda extensions

· One internal division for privacy

· Post and beam construction 

· Will need bamboo, timber and concrete solutions depending on funds and location
· Concrete and steel bolt foundations
· Quality is of real concern 

· As is sufficient length
· Reinforced plinth as per workshop presentation
· Community participation in construction

· Should include basic tools

· Kitchen can be outside to be enclosed later by residents

· Should have access to toilet and water supply

· Don’t build outside embankments

· But do advocate for land rights for these people 

· Or can new embankments further out be built???

Time and date of next meeting

· Saint Bangladesh was nominated to chair the Barisal TWIG

· Aprox 14 people will be selected to be a more focused TWIG 

· Including representatives from the following groups:

· Carpenters

· Architects/Engineers

· Program managers

· Affected community

· Women

· Next meeting will be held:

Date & TIME: 
18th of December at which time:


Venue:


SAINT office


TWIG chair:

Mahfuz from Saint Bangladesh




01552418693





Saintbd_org@yahoo.com
Focus of next meeting?

· Designs and costings of timber house as agreed upon in last meeting

· Bamboo and Concrete houses to be undertaken next

· A further meeting may be held if required

· A Meeting with Sanjay will then be held at 7pm on the 28th of Dec

· This meeting will ratify designs for presentation to Coord meeting on the 29th of December

Sketch drawings
What we imagined


Toilet





Bed space





Bed space





Privacy Wall





Cooking area





Earth plinth





Cement stabilised earth capping





Concrete pier foundations








Field Coordinator:
Dave Hodgkin, scg.coord2@gmail.com, 

01731676904

Field Assistant:

Emon, emon191@gmail.com 


01711829776
Tech. Advisor: 

Sanjay Mukherjee, scg.technical@gmail.com, 
01731676907

Email the whole group:
shelter-coordination-group-cyclone-sidr@googlegroups.com
Or find us on the web: 
http://groups.google.com/group/shelter-coordination-group-cyclone-sidr

