## Slide 1: Shelter Subnational Sector Homs
Ad hoc meeting
5 November 2024

## Slide 2
Agenda of the meeting
01
Welcome and introduction
AGENDA ITEM 1
03
Hosting centers
AGENDA ITEM 3
05
Regular activities
AGENDA ITEM 5
02
Updates from the sector coordinator in Homs
AGENDA ITEM 2
04
Shelter response plan for the influx
AGENDA ITEM 4
06
AOB
AGENDA ITEM 6

## Slide 3
Agenda of the meeting
01
Welcome and introduction
AGENDA ITEM 1
03
Hosting centers
AGENDA ITEM 3
05
Regular activities
AGENDA ITEM 5
02
Updates from the sector coordinator in Homs
AGENDA ITEM 2
04
Shelter response plan for the influx
AGENDA ITEM 4
06
AOB
AGENDA ITEM 6

## Slide 4: Updates from the sector coordinator in Homs
1
SYNAT
Syria Need Assessment Tool
Inter sector assessment tool
Status:
enumerators are collecting data from KII
2
Tracking of influx
AHCT tracking tool
Syrians and Lebanese
Shared on weekly basis
3
Reporting
Activity info
Regular and emergency
Biweekly
4
PSEA
For all members
Physical presence
Tentatively 20 NOV

## Slide 5: Updates from the sector coordinator in Homs
1
SYNAT
Syria Need Assessment Tool
Inter sector assessment tool
Status:
enumerators are collecting data from KII
2
Tracking of influx
AHCT tracking tool
Syrians and Lebanese
Shared on weekly basis
3
Reporting
Activity info
Regular and emergency
Biweekly
4
PSEA
For all members
Physical presence
Tentatively 20 NOV

## Slide 7: Hosting centers: Updates up to 4 Nov 2024
Name of the hosting center | # families | Response
Mahmoud Othman | 5 | UNHCR: garbage containers and trach bins
Abdul Rahman Shattour | 6 | PUI: WASH, lights, maintenance UNHCR: garbage containers and trach bins
Mar Elias Church | 50 | HEKS: WASH, lights, maintenance UNHCR: garbage containers and trach bins
Maryam AlAdraa Church | 18 | HEKS: WASH, lights, maintenance UNHCR: garbage containers and trach bins
AlArd Center | 19 | UNHCR: garbage containers and trach bins
Total | 98 | 

## Slide 8: Shelter response plan for the influx (Refugees and Syrian returnees)
Agency | Intervention | Units | Location | Status
UNHCR | Minor shelter repair | 500 | Homs city, AlRastan, | Planned
UNHCR | Caravans at the boarder points | 4 | Jousieh, Dabousieh, Jesr Kumar | Ongoing
HEKS- EPER | Maintenance of the hosting centers | 2 | 2 Hosting centers in Rableh | Completed
PUI | Maintenance of the hosting centers | 1 | Abdul Rahman Shatour | Tender
UNHCR | Support for the immigration departments at the Boarder points | 3 | Trolleys, ICT equipment, Acs | Ongoing
PUI | Support for the immigration departments at the Boarder points | 3 | Fire extinguishers, fans, waiting chairs, garbage containers, office chairs… | Ongoing

## Slide 9: Shelter response plan for the influx (Refugees and Syrian returnees)
Agency | Intervention | Units | Location | Status
PUI | Trash bins | 350 | Hosting centers in Homs and Hama | Ongoing
PUI | Garbage containers | 55 | Hosting centers in Homs and Hama | Ongoing
NRC | Maintenance of the hosting centers | 1 | Teachers training center in AlBayadah/Homs city | Tender (implementation will be pending the use of the center)

## Slide 10
Regular activities
d
Organization | SIF
Intervention | Minor shelter repair
target | 450
Location | Homs city (AlBayada, AlSabeel, Dier Balbeh) and Mahin
Progress | 15%
Organization | CCS
Intervention | Minor shelter repair
target | 220
Location | Homs city and AlQusair
Progress | 35% for 75 houses
Organization | UNHCR
Intervention | Minor shelter repair
target | 50
Location | Homs city/Alkhaledya
Progress | 0%
دير الراهبات
Organization | Dier AlRahebat
Intervention | Shelter repair
target | 96
Location | Homs city (Baba amro, AlKhaledyah, AlSultanya)
Progress | 100%
Organization | Dier AlRahebat
Intervention | Common space maintenance
target | 40
Location | Homs city (Baba amro, AlKhaledyah, AlSultanya)
Progress | 100%
Organization | Dier AlRahebat
Intervention | Maintenance of public park
target | 1
Location | Homs city (AlKhaledyah)
Progress | Ongoing

## Slide 11
Regular activities
d
Organization | SIF
Intervention | Minor shelter repair
target | 450
Location | Homs city (AlBayada, AlSabeel, Dier Balbeh) and Mahin
Progress | 15%
Organization | CCS
Intervention | Minor shelter repair
target | 220
Location | Homs city and AlQusair
Progress | 35% for 75 houses
Organization | UNHCR
Intervention | Minor shelter repair
target | 50
Location | Homs city/Alkhaledya
Progress | 0%
دير الراهبات
Organization | Dier AlRahebat
Intervention | Shelter repair
target | 96
Location | Homs city (Baba amro, AlKhaledyah, AlSultanya)
Progress | 100%
Organization | Dier AlRahebat
Intervention | Common space maintenance
target | 40
Location | Homs city (Baba amro, AlKhaledyah, AlSultanya)
Progress | 100%
Organization | Dier AlRahebat
Intervention | Maintenance of public park
target | 1
Location | Homs city (AlKhaledyah)
Progress | Ongoing