Highlights from Shelter Cluster Meeting
Tuesday 17 January 2012 
DSWD, Cagayan de Oro

1. Updates from Strategic Advisory Group (SAG)

- The SAG, comprising of HUDCC, OCD, DSWD, NHA, LGU, IFRC (representing humanitarian actors in shelter sector), IOM (for temporary shelter working group) and UN-HABITAT (Housing, Land and Property working group) met on Monday to discuss key strategic points and policies concerning shelter responses.

- It was agreed that there is a need to standardize shelter repair kit and material assistance for return.  This shall be discussed in the Temporary shelter TWIG on Monday.

- For the longer-term shelter support, NHA will be responsible for coordinating support for the formal settlements while informal settler families remain the caseload of DSWD.

- A master beneficiaries list is being reconciled by DSWD with data from different governmental agencies. Agencies at the meeting requested that this be shared once it is available.

- Common beneficiary selection criteria and prioritization is to be developed.

- DSWD shared updated data regarding expected need for permanent relocation:

| Cagayan de Oro | Brgys. | Affected Families | Totally Destroyed | Partially Damaged |
| --- | --- | --- | --- | --- |
| No-Build Zone |  |  | 1,912 | 828 |
| Community based | 41 | 16,923 | 3,545 |  |
| Evac. Center based |  | 14,259 | 2,048 | 1,444 |
| Employees/Salaried |  | 179 | 30 | 149 |
| Total |  | 31,361 | 8,363 | 1,593 |

- All houses previously in No-Build zone will be classed as totally destroyed, requiring permanent relocation.

- Priority for permanent relocation will be for those in no-build zone, in evacuation centers and employees – totaling 4,818 families

- Of 2,740 families living in no-build zone, 857 are in ECs, 167 living with host families and a further 1,250 families are living in the community (living situation unclear)

2. Updates from Temporary Shelter Technical Working Group

- The TWIG met on Monday morning to finalise its TOR, a draft has been shared with cluster members and a final version will soon follow.

- A technical guidance on temporary shelter is also be drafted and the first draft will be shared with cluster members shortly.

- Agencies planning construction of temporary shelters are requested to share designs and Bill of Materials (BOM) with the working group (IM.Phil@sheltercluster.org) so that an estimate of material requirement over the next 6 months can be made and consultations with local suppliers can be made to gauge capacity, minimize inflation of prices and avoid delay in supplies should alternative solutions be required.

- Interested agencies are invited to join the next meeting on Monday 23rd January, 9am, at Xavier University gymnasium

3. Transitory Sites: (to be completed/verified)

Cagayan de Oro

| Site | Size (ha) | No. of Units | Shelter Agency (type of shelter) | Status |
| --- | --- | --- | --- | --- |
| Cala-anan 1 | 5 | 366 | Shelter Box (tents) | Occupied |
| Cala-anan 2 | 2 | 150 | Shelter Box (tents) | Site preparation |
| Next to Cala-anan 1 | <1 | 40 | Operation Compassion (bunk houses) | Site surveyed |
| Lumbia | 5 | 500 | PRC (tents), IOM and DSWD (bunk houses) | Construction on-going |
| Macasandig |  | 150 | CRS (T-Shelter) | Model constructed |
| TOTAL |  | 1,206 |  |  |

More land for temporary shelters is required – at least double the amount currently available. Those present in the meeting are requested to provide inputs for possible sites.

4. Permanent Sites: (to be completed/verified)

Cagayan de Oro

| Site | Size (ha) | No. of Units | Shelter Agency | Status |
| --- | --- | --- | --- | --- |
| Cala-anan 3 | 9.4 (7 suitable) | 500 | Habitat for Humanity | Site Preparation |
| Lumbia |  | 500 | PRC |  |
| Indahag | 9 |  |  | Inspection by MGB |

While more land has been identified, many are privately owned and no agreement has been reached or criteria remain unclear.

Iligan

| Site | Size (ha) | No. of Units | Shelter Agency | Status |
| --- | --- | --- | --- | --- |
| Santa Elena | 16.4 | 1,600 |  | Final agreement |
| Kapuso | 3.2 | 300 |  |  |

Currently, permanent relocation need for Iligan is identified as 5,239 families, but this is expected to increase to 7-8,000.

5. Information Management:

- Summary and maps were shared. Request was made that WASH information be incorporated - the cluster team will work with WASH cluster on this.

- Agencies are requested to share updates on their activities and planning with the cluster (IM.Phil@sheltercluster.org). Templates, as well as material distributed, can be found on www.sheltercluster.org > Tropical Sendong 2011

6. Assessment:

- ACTED if providing support for shelter specific assessments to be carried out.

- Agencies are requested to provide inputs on area for assessments as well as types of information required.

- Training of enumerators is expected to start at the end of this week.

- For more information, please contact Byron Pakula at Byron.pakula@acted.org

7. UNFPA: requests shelter agencies to also take into consideration other aspects of settlements such as WASH, community structures, paying close attention to gender and GBV related issues.

8. A memorandum dated 4th January 2012 from regional secretary of DSWD, Corazon Juliano-Soliman, addressed to ‘All members of the shelter cluster and other concerned public and private entities and international organisations’, regarding ‘Provision of Temporary and Permanent shelter’ was shared. (download from: https://www.sheltercluster.org/Asia/Philippines/TropicalStormSendong2011/Documents/DSWD_Memo_120104.pdf)

9. Next meeting Tuesday 24th January 2012, 9am, at DSWD