Status

| Strategy Status | Version | Status | Effective date | Next revision |
| --- | --- | --- | --- | --- |
|  | V3 | Draft for review by SAG | Issued 27/10/13 | To be confirmed |

Shelter Cluster Structure

| Response name | Bohol Earthquake, 2013 |
| --- | --- |
| Cluster Lead Agency | IFRC |
| Cluster Coordinator Contact | Name: Patrick Elliott Email: Patrick.elliott@ifrc.org Mobile: 09084011218 |
| Government counterpart agency and contact | Agency: Department of Social Welfare and Development (DSWD) Name: Grace Subong Email: gqsubong@dswd.gov.ph Mobile:09177120024 |
| Co-leads | None |
| Strategic Advisory Group (SAG) - Agencies | CRS, Habitat for Humanity, IOM, IFRC/PRCS, WVI, ADRA |
| Endorsing Cluster partner Members | None |
| Relevant Technical Working Groups (TWiGs) | WG1 : REACH assessment |
|  | WG2 : Technical standards, structural surveys |

Shelter Cluster Strategy

| Situation | On 15 October 2013 morning, a magnitude 7.2 earthquake struck Central Visayas in the Philippines, leaving some 198 people dead – 185 of them in Bohol – with 668 injured and 11 missing (at the time of writing). The Philippine Institute of Volcanology and Seismology (PHIVOLCS) reported that quake’s epicentre was located in the municipality of Sagbayan on Bohol Island, with an approximate depth of 33 kilometres. The quake is said to be the strongest to have hit the Central Visayas islands in more than 20 years. As of 22 October 2023, more than 2,547 aftershocks had been reported, of which 64 were strong enough to be felt. According to the latest National Disaster Risk Reduction and Management Council (NDRRMC) update, a total of 54,646 houses have been damaged by the quake, with some 12,655 having collapsed. Most survivors are apprehensive of returning to their homes or going inside concreted buildings for fear of aftershocks. Besides residential houses, historical buildings, hospitals and churches are also impacted heavily. Access to some municipalities is limited because roads have been rendered impassable by landslides, physical damage or destroyed bridges. The NDRRMC has reported that a total of 631,605 families (3,158,009 persons) have been affected in six provinces, with a majority in Bohol. Up to 66,041 families (336,543 persons) have been displaced in the Province of Bohol, and out of these, 14,740 families (78,897 persons) are currently in evacuation centres and are in need of relief as well as emergency shelter. Table 1: Effects of earthquake (source: NDRRMC, 24 October 2013) - Deaths, 198 - Injured, 668 - Missing, 11 - # of affected persons, 597,598 families (2,991,143 persons) - Totally damaged houses 12,655 - Partially damaged houses, 41,199 The authorities in Bohol and Cebu declared a state of calamity and the government has indicated that it will accept international assistance. |
| --- | --- |
| Country Strategic Response Plan (SRP) Objectives | The HCT will provide targeted support to complement Government’s response capacity and address the urgent humanitarian needs of the most vulnerable people affected by the Bohol earthquake. Priority needs as articulated by the national disaster management authority are: - Coordination - Emergency shelter, including tents - Early recovery, including debris removal, rehabilitation of public building and demolition of condemned structures - WASH with a focus on sustainable access to clean drinking water, provision of hygiene kits, and portable toilets - Education, including temporary learning spaces - Food - Logistics, with mobile storage units, warehousing and transport assistance - Further, the HCT identified health, psychosocial support, camp coordination and camp management (CCCM), nutrition, protection, livelihoods and agriculture as critical for the humanitarian relief and recovery. On 21 Oct the Humanitarian Coordinator stated the goal of the humanitarian was ‘to make a meaningful difference for the people most in need, in time, with the least capacity to recover on their own.’ |
| Cluster Objectives | - Provide adequate emergency shelter solutions to 45,000 families which are durable for a period of at least three months. - Provide an accurate and timely WWWW within three days of the disaster. - Provide a cluster coordinating platform within one week of the disaster. - Coordinate the input by cluster partners to the Flash (and CERF) within the first two weeks of the disaster followed by a revision within six weeks after the disaster. - Provide assessment data which accurately represents the impact of the earthquake and provides accurate information that agencies need to design their emergency and early recovery responses within five weeks after the disaster. - Facilitate the production of adequate emergency shelter solutions from cluster partners and Government agencies which meet recognized humanitarian standards within two weeks after the disaster. - Facilitate the production of adequate early recovery shelter solutions from cluster partners and Government agencies which meet recognized humanitarian standards within six weeks after the disaster. |
| Key Issues | - Urgent need for emergency shelter from the humanitarian sector that compliments that already provided by local government, private organisations, community based organisations and civil society in general, the amount and quality of which is not available. - Access to reliable and consistent data both from the Government and the humanitarian sector which can be used to identify accurately needs and gaps in the response. - Requirement to move quickly into early recovery which will include structural assessments, working with demolition, debris and recycling, etc - Possible need for transitional shelter phase for a period of time which cannot be determined at this time. - A lack of clear understanding of what the full recovery would be and who would support it. - Probable requirement for permanent relocations due to hazard mapping by Mines and Geoscience Bureau. |
| Assessments | - HCT Rapid Needs Assessment 21st Oct 21 - Provincial Govt and DSWD reporting to NDRRM – reported in situation reports twice daily, held on http://www.ndrrmc.gov.ph/ - Individual agency rapid assessments - REACH assessment – on going |
| Monitoring and Evaluation | Agencies report to cluster on xxxx, cluster will collate data on XXX, and be responsible XXX, Evalutions to be carried out on coordination and response |

Definitions

| Target groups definitions | The following are the definitions of case loads. |
| --- | --- |
|  | The following are the definitions of case loads. |

| # | Current location | House status | Total | Notes |
| --- | --- | --- | --- | --- |
|  | Evacuation centre – this refers to space around a public building or public space in the central part of a town or villages. It does not refer to a building. | Displaced Informal camp Urban | 17,479 | DROMIC 28/10 |
|  | Community space – this refers to families camped in small clusters close to their collapsed or damaged houses | Displaced Informal camps Urban and rural | 46,471 | DROMIC 28/10 |
|  | Home base – this refers to being adjacent to the location of the collapsed house. | Non displaced |  |  |
|  | Host families | Displaced |  | Not recorded |
|  | Relocations - where houses has been demarked as located in hazardous zones by the Mines and Geoscience Bureau, families will be relocated to safe zones | Displaced Formal Rural | TBC | 400 families reported relocated due to liquefaction areas in Coastal barangays in Maribojoc, Loon and Tubigon. Final number will be subject to hazard mapping. |
|  |  | Total |  |  |

| Damage definitions | The following are the definitions of housing damage. |
| --- | --- |

| # | Damage definitions | House status | Total |  |
| --- | --- | --- | --- | --- |
|  | Collapsed | Not habitable. |  |  |
|  | Damaged beyond repair | Not habitable. Structural integrity compromised and cannot be repaired. |  |  |
|  | Damaged but can be safely repaired. | Possibly not habitable. Structural integrity not compromised and can be repaired |  |  |
|  | Superficial damaged | Habitable No structural damage or only superficial damage |  |  |
|  |  | Total |  |  |

| Housing stock definitions | The following are the definitions of housing stock. |
| --- | --- |

| # | House type definitions | Total | Notes |
| --- | --- | --- | --- |
|  | Single story timber and bamboo frame, timber and bamboo cladding, nippa palm roof. |  |  |
|  | Single story timber frame, timber cladding, CGI roof. |  |  |
|  | Single story timber frame, part low masonry part timber cladding, CGI roof. |  |  |
|  | Single story reinforced concrete frame and masonry walls. CGI roof. |  |  |
|  | Two story, ground floor reinforced concrete frame and masonry walls, first floor timber frame and timber cladding, CGI roof. |  |  |
|  | Two or more story, ground floor and first floor reinforced concrete frame and masonry walls, CGI roof or flat reinforced concrete roof |  |  |
|  | Apartment two or more story reinforced concrete frame. |  |  |

| Vulnerability definitions | The following are the definitions of any vulnerabilities specific to the shelter needs. |
| --- | --- |

| # | Individuals | Total | Notes |
| --- | --- | --- | --- |
|  | Indemnify any specific individuals above and beyond the normal. |  |  |
| # | Groups | Total | Notes |
|  | Indemnify any specific groups above and beyond the normal. |  |  |

Response Plan

| Target Groups |  | Estimated Total Caseload | Emergency Activities (up to 6 week) |  | Recovery Activities (up to 12 months |  | Targets/ Assumptions/Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Target #HH | Approved Interventions and Standards | Target #HH | Approved Interventions and Standards |  |
| Displaced | Condition: house collapsed (not habitable) Location: Evacuation ctr (public space) | <#> | <#> | INT01 | <#> | INT04 and 06 |  |
|  |  |  | <#> | INT02 | <#> | INT04 and 06 |  |
|  | Condition: house collapsed (not habitable) Location: Community space | <#> | <#> | INT01 | <#> | INT04, 05 and 06 |  |
|  |  |  | <#> | INT02 | <#> | INT04, 05 and 06 |  |
|  | Condition: Damaged beyond safe repair (not habitable). Location: Evacuation ctr (public space) | <#> | <#> | INT01 | <#> | INT04, 05 and 06 |  |
|  |  |  | <#> | INT02 | <#> | INT04, 05 and 06 |  |
|  | Condition: Damaged beyond safe repair (not habitable) (assumed) Location: Community space | <#> | <#> | INT01 | <#> | INT04, 05 and 06 |  |
|  |  |  | <#> | INT02 | <#> | INT04, 05 and 06 |  |
|  | Relocations: Based on hazard mapping | <#> | <#> | INT03 | <#> |  |  |
|  | SUBTOTAL | <#> |  |  |  |  |  |
| Non Displaced | Condition: House collapsed (not habitable) Location: Home base | <#> | <#> | INT01 | <#> | INT04 and 06 |  |
|  |  |  | <#> | INT02 | <#> | INT04, 05 and 06 |  |
|  | Condition: Damaged beyond safe repair (not habitable). Location: Home base | <#> | <#> | INT01 | <#> | INT04, 05 and 06 |  |
|  |  |  | <#> | INT02 | <#> | INT04, 05 and 06 |  |
|  | Condition: Not damaged (families who do not want to sleep inside their house while aftershocks are still on-going). Location: Home base | <#> | <#> | None | <#> |  |  |
|  | SUBTOTAL | <#> |  |  |  |  |  |
| TOTAL CASELOAD |  | <#> |  |  |  |  |  |

Technical Standards and Intervention Types

| INT# | Intervention Name | Description/Specification | Value | Notes and standards |
| --- | --- | --- | --- | --- |
| INT01 | Emergency shelter solutions – household level or family level | Emergency shelter solutions that compliments materials already provided by local government, private organisations, community based organisations and civil society in general. Design life not less than 6 months. | 2000 to 5000PHP | SPHERE applies |
|  |  | Tools and fixings – see annex two for detailed specifications - Hammer, saw, rope and tying wire, nails |  |  |
|  |  | Tarpaulins |  | International standard apply, (IFRC, UNHCR, UNICEF, ICRC, MSF, and OXFAM), see annex two for details Best practice is two tarps per family. An exception was proposed by the TWG and adopted by the cluster to reduce this to one tarp for the first round of distributions and if required follow up with a second tarp during a second round of distributions |
|  |  | Technical guidance and training - IEC materials, training at Barangay level and supervision and monitoring |  |  |
|  |  | Cash grants - primarily for emergency shelter materials Cash for work |  |  |
| INT02 | Tents | Family tents | Not applicable | International standards apply (IFRC, UNHCR), see annex two for details |
| INT03 | Bunkhouses |  |  |  |
| INT04 | Demolition tool kit - community level | Tools: - Sledge hammer, crow bar, pick axe, hack saw | To be confirmed |  |
| INT05 |  | Structural surveys |  | Damaged houses only |
| INT06 |  | Transitional shelters | To be confirmed | Limited number |

Shelter activity programme

Below is the proposed activity programme for the emergency and early recovery responses for shelter.

| Phase | Activities | 15-Oct | 21-Oct | 28-Oct | 04-Nov | 11-Nov | 18-Nov | 25-Nov | 02-Dec | 09-Dec | 16-Dec | 23-Dec | 30-Dec | 06-Jan |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Season | Rains |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Flash appeal |  |  |  |  |  |  |  | Rev |  |  |  |  |  |
| Emergency | Distribute NFI's |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Distribute tents |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Distribute emergency shelter |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | REACH assessment |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ER | House damage assessment |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | House structural surveys |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | House demolition, etc |  |  |  |  |  |  |  |  |  |  | 12 months… |  |  |
|  | Construct transitional shelters |  |  |  |  |  |  |  |  |  |  | 12 months… |  |  |
| Recovery | Construct permanent housing |  |  |  |  |  |  |  |  |  |  |  |  |  |

Intercluster issues

| Cluster | Lead-Agency | Comments |
| --- | --- | --- |
| Coordination | OCHA | - Siterps, shelter advocacy, FA, SRP, intercluster coordination, advocacy with Government |
| CCCM | IOM/UNHCR | - Support NFI’s and shelter needs in evacuation centers – formal and informal. - Support Displaced Tracking Matrix, beneficiary lists and data on vulnerable groups |
| WASH | UNICEF | - Ensure individual shelter sites have WASH facilities. |
| Early Recovery | UNDP | - Materials from damaged or destroyed houses are required to support the building of emergency and maybe transitional shelters. Promote recycling materials from the damaged or destroyed houses. - Many houses are damaged beyond repair and will need to be demolished. A strategy will have to be defined how these and the destroyed houses can be demolished, materials salvaged and or recycled to maximize the advantage to the beneficiary. - House damage structural assessments to confirm what’s repairable and what needed to be demolished. - There is a requirement for hazard mapping to be complete by MGB. This will probably result in a number of relocations sites. - Support physical, social and commercial development of relocation sites. - Support enforcement of housing, building codes relevant to the area. |
| Logistics | WFP | - Transportation, storage, supply chain, customs clearance, security of movement and humanitarian access. - Support agencies and donors in their efforts to bring stock to the affected areas and distribute. |
| Education | UNICEF/StC | - Some school playgrounds are being used as camps. - Advocate for camps to be closed and families to return to their place of origin as soon as possible - subject to hazard mapping exercise. |
| Telecom | WFP | - NA |
| Food security | WFP/FAO | - Food distribution points maybe used as a reason for families to remain displaced. - Advocate for camps to be closed and families to return to their place of origin as soon as possible - subject to hazard mapping exercise. |
| Health | WHO | - Families may have to remain under tarpaulins or in tents for several months which include the rainy season. This will have an impact on health. - Promote the reduction of incidence of disease by advocating for the provision of appropriate shelter and NFI and shelter guidance. - Monitor with the Health cluster and identify impact/trends and take action to mitigate. |
| Nutrition | UNICEF | - Information on vulnerable groups through therapeutic feeding data |
| Protection | UNHCR | - Loss of documentation, HLP, GBV, female and child headed households, elderly and disabled, vulnerability data, relocations and evictions. |

|  | Operating agencies listed by Municipality |  |
| --- | --- | --- |
| # | Municipality | Agency |
| 1 | Antequera | CRS |
|  |  | Plan |
|  |  | PRC/IFRC |
| 2 | Calape | DSWD |
|  |  | Plan |
| 3 | Carmen | Caritas |
|  |  | DSWD |
|  |  | Habitat for Humanity |
| 4 | Catigbian | DSWD |
|  |  | PRC/IFRC |
|  |  | World Vision |
| 5 | Clarin | Adra |
| 6 | Danao | Caritas |
|  |  | DSWD |
|  |  | World Vision |
| 7 | Inabanga | Adra |
|  |  | Caritas |
| 8 | Loon | CRS |
|  |  | Disaster Aid Intl |
|  |  | DSWD |
|  |  | Plan |
|  |  | PRC/IFRC |
|  |  | ShelterBox |
| 9 | Maribojoc | Habitat for Humanity |
|  |  | PRC/IFRC |
|  |  | ShelterBox |
| 10 | Sagbayan | CRS |
|  |  | Habitat for Humanity |
|  |  | PRC/IFRC |
|  |  | World Vision |
| 11 | San Isidro | World Vision |
| 12 | Sevilla | ShelterBox |
| 13 | Sikatuna | ShelterBox |
| 14 | Tubigon | Plan |
|  |  | PRC/IFRC |
|  |  | ShelterBox |
|  |  | Grand Total |

Annex material:  (to be included in “Detailed Shelter Strategy”)

- Guiding Principles and Policies

- Gender, disability, age, GBV, HIV/AIDS Guidance

- Environment Guidance

- Landmines

- HLP checklist

Annex 1: Guiding Principles and Policies

Refer to the UN Guiding Principles on Internal Displacement : The provision of temporary housing is to be guided by relevant international standards particularly the UN Guiding Principles on Internal Displacement.  These principles are integrated into these suggestions and are summarised below.  It is the responsibility of the aid community to support Government in meeting its obligations to the affected population.  Further information is available from the UN, including practical steps to assist with implementation.

Annex 2 :  Material specifications

Emergency shelter tools (household level):

- ROPE, POLYPROPYLENE, black, diam. 12mm, twisted

- TIE WIRE, galvanised, diam. 1.5 mm, 25m, roll

- NAIL, FOR ROOF SHEETS + watertight washer 0.5kg - in a bag

- NAIL, iron, for wood, 75mm, 0.5kg - in a bag

- NAIL, iron, for wood, 40mm, 0.5 kg - in a bag

- HANDSAW, for timber, 400mm blade

- CLAW HAMMER, carpenter type, 750g, wood handle

Tarpaulins:

- Individual unit size 6x4m

- Weight : 180g/m² ± 30g under I SO 3801

- Material: Woven high-density polyethylene (HDPE) black fibers fabric + laminated on both sides with white low density polyethylene (LDPE) coating.

- Tensile Strength: Minimum 500N and 15% to 25% elongation in warp and weft in plain sheet under ISO 1421-1.

- Tear Strength: Minimum 100N under I SO 4674-1 2003, strip of 200x200mm, in plain sheet

- Welding: Only one welding allowed, in the middle of the sheet, lengthwise. The tarpaulin tensile strength crossways at the place of the welding under ISO 1421-1 must be: Minimum 50% of the original value of the actual product, AND not less than 400N.

- UV Resistance: The tarpaulin tensile strength under I SO 1421-1 after 1500 hours UV under ASTM G53/94 (UVB 313 nm peak) must be: Minimum 80% of the original value of the actual product, AND not less than 475N. To be tested in the plain sheet.

- Temperature resistant : From 20 to 80 degrees Celsius

- Flammability: Flash point above 200 degrees Celsius

Tents:

Family tents 16m2

Demolition hand tools (community level):

- Sledge hammer

- Crow bar

- Pick axe

- Hack saw

Annex 3: Cross Cutting issues

The commitments to older people – by Help age

The UN Principles for Older Persons (UN General Assembly resolution 46/91) calls for ensuring the independence, participation, care, self-fulfilment and dignity of older people. It specifically states that older people should have access to basic services including shelter.

The background

Shelter is a basic human right for people of all ages, but for older people, the sense of security and comfort that a home provides is particularly important. Losing their home in a disaster or conflict therefore has a profound psychological impact, particularly on the “oldest old” (people above 80 years). Suitable housing for older people is crucial to ensure a dignified life. When managing a shelter programme, it is essential to identify and address the needs of vulnerable older people and

engage them in decision-making, in order for age-appropriate decisions to be taken.

Key action points to address

- Sensitise and provide training to your team on the importance of collecting data on older people, disaggregated by sex and age.

- Make your assessment tools age-friendly by including questions on the needs and capacities of older people.

- Conduct focus group discussions and individual interviews with both older men and women in various age groups.

- Ensure that your assessments include the most vulnerable older people – isolated older people, those with health problems, those aged 80 and above and skipped generation households

- (where the middle generation is absent). See Action point 3.

- Identify what already works around accessibility, inclusion and participation of older people and what needs improving.

- Adapt your communication style to suit older people.

- Provide opportunities for older people to hold positions of responsibility and be represented on community-based committees.

- Increase opportunities for individual choice and problem solving by involving older people and their families and communities in issues such as land rights and construction.

- Ensure that older people are engaged in complaints mechanisms and project monitoring procedures.

- Target older people, especially the most vulnerable, in the process of selecting those to receive shelter assistance and in all stages of a humanitarian response.

- Ensure that isolated or housebound older people are aware of the selection process and are able to participate in it.

- Assess, through discussion with older people and their families and community, the support systems that are available to them and how these have been affected by the emergency.

- Take steps to ensure that the community acknowledges the risks and vulnerabilities of older members and that the community is supported to address these.

- Adhere to national and international standards for durable and accessible shelter construction.

- Ensure a culturally acceptable and age-friendly layout and design.

- Incorporate features that allow older people to enter and exit their shelters easily.

- Ensure that the shelter is not too far from water sources, healthcare centres, cyclone shelters or community centres and other facilities; that older people do not feel isolated or unsafe; and that they can evacuate their shelter easily.

- Ensure that non-slip floors and handrails are installed as appropriate; and that shelters are weather-proofed and winterisation kits distributed in good time.

- Recognise that people become less mobile with age: provide access to water sources and raised beds, adequate lighting and ventilation; and opportunities to adapt the shelter to meet future needs, including home-based livelihood activities.

- Ensure that older people’s issues and data are included on the agenda of shelter cluster meetings.

- Put in place a system of monitoring and evaluation among partners and local government, so that there is a continuous flow of feedback and direction on ageing issues, and disseminate good practice and lessons learned through relevant channels, including the shelter cluster.

- Coordinate and promote partnership with other clusters (Watsan, Health, Livelihood, Protection, Camp Coordination and Camp Management) to link older people to different services.

- Link your programmes to those addressing other vulnerable groups such as children, women and people with disabilities. There are overlaps between these groups – for example, many older people care for children or have disabilities.

Action point 1: Understand the needs and capacities of older people

Action point 2: Ensure that older people participate and are represented

Action point 3: Target vulnerable older people

Action point 4: Incorporate age-friendly features in both household and community shelters

Action point 5: Promote coordination, cooperation and sharing
 The commitments to Protection – source UNFPA

MOU with ILO