Capacity Building and Training Shelter Technical Working Group Minutes

31 May 2015

Attendance: IFRC, NSET, Build Change, CARE, HELP, UN – Habitat, Medair, Helvetas, IoM, World Bank, Save the Children

Correspondence:

Maggie Stephenson recovery.nepal@sheltercluster.org

Eve Leonard tech1.nepal@sheltercluster.org

Siobhan Kennedy tech2.nepal@sheltercluster.org

Agenda:

- Tech Assistance and Lessons from Kashmir 2005

- Masonry Training Curriculum

- Mapping of Partner Interest

- Photos

- Key Messages

Technical Assistance and Lessons from Kashmir 2005 – Maggie Stephenson, Shelter Cluster

- Background info

  - The Kashmir earthquake 2005 left 610,000 buildings destroyed or damaged leaving 3.5 million people homeless.

  - Many villages experienced between 90-100% destruction.

  - Villages were dispersed over large mountainous regions.

  - Very few roads. Most materials were delivered by walking. Or pack animals.

  - Landslides displaced many people. There were 2 types of resettlement programme.

    - 1) Move a whole town (not very successful)

    - 2) Move individual families (more successful)

  - Pre earthquake houses were constructed with stone, mud, and/or timber.

- Strategy

  - Trainings and awareness were delivered at a large scale.

    - People had the choice to use existing or new materials and technologies, depending on location and preferences.

    - Seeing real demonstration houses and participating in events in an interactive style proved more effective for public awareness than print materials.

    - Not necessary to build a permanent training facility. Centres are not an end in themselves, they need outdoor space for practical training and basic covered space for classroom/meetings.

  - Door to door visits.

    - Each home was visited at various stages to advise them.

  - No houses were directly built by agencies. No supplies were distributed. Cash packages only.

  - Social mobilisation. Large community groups where villagers were able to ask questions and remain involved. Village committees to liaise with training and other inputs.

  - Frequently asked questions were compiled quarterly, to inform policy and to ensure there were authorised answers available to staff and affected families.

  - Rebar and unfinished building models were left in many communities.

    - This allowed villagers a hands on opportunity to study and copy the details.

  - All districts used the same service structure. Mobile teams roamed regions to ensure proper rebuilding.

  - Remedial solutions were devised to address shortcomings in buildings which were started early, or constructed in correctly, to bring them up to an acceptable safety level.

- Outcomes

  - Many villages rebuild single storey homes with CGI roofs over a larger area then their previous multi-storey houses.

  - 430,000 new houses build over 3 years. 175,000 repaired.

  - Over 95% compliant with standards.

- Questions

  - Q: How did you facilitate compliance?

    - A: Compliance was linked to stage inspection and adherence to standards to release stage cash payments. This incentivised people to learn and follow the standards. The standards were wide enough to be feasible for everyone.  We can provide more details on the inspection and subsidy elements if wanted.

  - Q: Why were some of the towns missed in the recovery process?

    - A:  Different reasons including difficulty and hazard. One town was very close to the epicentre and deemed unsafe. The government expected people to relocate. Resources were consumed finding a new site for the town but most of the people did not ever leave. Of 4,000 households only 200 shifted. More information is available upon request.

  - Q: Did NGOs provide materials?

    - A: No. NGOs did not provide any building materials.

  - Q: Was the NSET training followed strictly?

    - A: The NSET curricula and approach was a fundamental basis for the training programme, but was also expanded for additional technologies. A programme like this needs a wide range of skills and training, including communications, social mobilisation, GIS, leadership, etc. apart from engineering or construction based training. The expertise of many partners will be valuable in this regard.

  - Q: What were the training strategies used?

    - A: Master masons were taught over a long time better building strategies including familiarity with different techniques, materials, and more. They then trained others the new skills. Trainings also weren’t just technical.

  - Q: Many buildings in Kashmir used timber. Is it a concern that Nepal does not have an adequate timber supply for these strategies?

    - A: There were 7 different building options that could be used. The timber typologies promoted were more efficient with timber than some of the previous types, and should also last longer. There was a natural resource management strategy to look at timber as a sustainable settlement issue.

  - Q: Building technologies. Worried about timber usage. Is there enough?

  - A:  A large volume of timber was available in salvage. More timber used in a year as fuel than to build a house, so there was also a household fuel efficiency initiative.

  - Q: How much support was provided by the Pakistani government?

    - A: The project only had only a handful of government staff. They mainly managed a wide range of partners working under their direction. They took timely decisions and kept the programme moving forward.

Masonry Training Curriculum – Bijay Upadhyay, NSET

- The role of Government will be key in reconstruction.

- The role of assistance partners is also important for capacity.

- Gaps?

  - Must focus on the methods, not materials.

  - Is 60 master trainers enough to meet our needs?

  - Must figure out the different types of technologies to use.

  - Must figure out the best way to teach the masons.

  - We will need to produce new masons altogether.

  - For the 14 districts, 50,000 masons will be needed.

- Current masons will undertake a 5 day intensive training programme to build their skillset.

- The earliest stage of planning should be a dialogue between NSET, the government, and the involved NGOs to establish a unified programme.

- It is important to invest the proper time in each of the trainings. Otherwise many skills and strategies will not be maintained long term. If short trainings are provided initially, it will be difficult to get masons to attend the full training courses required later on.

- Questions

  - Q: Will there be different trainings based on geographical regions?

    - A: We will have to decide that as things move forward.

  - Q: Do we need to wait for a curriculum to be developed?

    - A: We will have to organise a training programme for the trainers. The next step is to figure out who will work where. All involved bodies must coordinate.

Mapping of Partner Interest

- Shelter Cluster will be getting in touch directly with organisations interested in contributing to technical assistance.

  - Technical assistance is not just masonry training; many different skills are important to develop and technical assistance will involve many different activities.

- We will be working over the next 2 weeks on putting together a proposal on technical assistance for housing reconstruction.

  - This should highlight the importance of technical trainings.

  - A more detailed plan makes adequate funding likely.

- Organisations interested in contributing technical assistance are requested to email Siobhan at tech2.nepal@sheltercluster.org with the name and contact details of the relevant people to discuss this with

Photos

- It was proposed that it may be useful to collect and compile photos from the field.

  - They help to give a good representation of the progress, providing an accurate portrait of what is going on.

- 4 categories are proposed

  - Pre earthquake

  - Damage (please try to link the damage to a specific cause)

  - Temporary shelter

  - New Construction

Key Messages

- Shelter cluster are working to streamline TWG meetings and the key messages TWG will now be linked with Capacity Building and Training to align these two linked activities

- Need to consider how we communicate efficiently and have to acknowledge that print material is not adequate. We must have multiple ways of relaying information and must make use of these various communication mechanisms.

- DUDBC has requested a consolidated version of all the existing emergency and temporary shelter leaflets, which can be used by all partners. This is currently under development and will provide information on improving temporary shelter and it is hoped that this will be prepared very soon.

AOB

- Q: What will happen with bank loans and fixed interest?

  - A: It’s too early to know that. Policy needs to be created. Hopefully discussions between donors and government will occur soon.

- Q: What has been happening with WASH cluster and latrines?

  - A: Shelter cluster recently met with the WASH cluster advisor to discuss approaches and how these can be aligned. The biggest issue for WASH is sanitation. No subsidies have been given for toilet construction. Some sort of grant plan is being arranged to help repair existing toilets that have been damaged but there are complexities around this that the WASH cluster are continuing to work on.

NSET will host the Capacity Building and Training + Key Messages TWG every Sunday at 4pm