DRAFT

Shelter Cluster Somalia

ShelterCluster.org        Coordinating

Humanitarian Shelter

Date: Wednesday 16th Nov- 2016

Time: 10:00 am- 12:00pm

Venue: CEDA Conference Room Dolow- Somalia

Agendas:

- Introduction and opening remarks.

- Review of the previous meeting minutes.

- Shelter activities updates in the region.

- Introduction of local building culture survey in the region.

- Introduction of local building culture training in doolow.

- Selection of survey participants.

A O B

1. Introduction and opening remarks

The meeting started by a round table introduction of all the represented partners/members. And a word of prayer was said before the meeting begun led by the regional coordinator.

2. Review of the previous meeting minutes and matters arising

The minutes of the previous meeting was read out and was endorsed by partners/members without any corrections.

3. Shelter activities updates from the members in the region.

NRC- under resilience program they are planning to construct 40 improved shelter for kabasa and other 40 for gedweyne funded by DFID

In luuq specifically Hawl-wadaag,Akara and so forth scattered sections in luuq for host community, NRC is planning to distribute 100 solar lamps funded by NMFA.

In luuq also there is construction of 200 hybrid shelter, one hundred for returnees, forty for  host and sixty for IDPs the part of the host and IDPs is completed ,the hundred allocated for the returnees they only registered 54 willing to remain in luuq  and remaining 46 may switched to Dolow ,

In luuqthere is also 115 improved transitional shelter, the registration is done but after the tender is advertised NRC did not get any company who can meet the standard of implementing the construction and now are planning to advertise the tenders again.

In kabasa camp Dolow they are also constructing community market under DFID.

-WVI-has been constructing 80 shelter units of 160 rooms in Kabasa IDP and host communities in Dolow district Gedo region Somalia.

This project was targeted to construct 30 houses for IDPs in Kabasa and the rest 50 houses for 50 beneficiaries from 7 villages under Dolow district which are:

Unsi, Surgaduud, Barabaray, Gubata, Busley, Ramagarore and Bantal.

WVI has distributed NFI kits to for all those beneficiaries of IDP and host communities.

The project is funded by ADH

DRC- in stock on Nov 2016 received 500 standard NFI kits from UNHCR

They distributed 12 NFi kits for 12 returnee’s households in Luuq.

Direct aid/AMA- in October distributed 500 NFI kits, the target was IDPs and returnees in Belethawa.

4. Introduction of local building culture survey in the region.

Members discussed deeply over the upcoming data collection survey on local building culture in the region specifically Dolow district and agreed that they are ready to take part jointly.WVI and DRC voluntary supported the survey to be conducted successfully since there is no fund allocated for it.

5. Introduction of local building culture training in doolow.

Members also discussed that there will be a TOT on local building culture training which is due to held on 26thNov- 01st Dec 2016 in Dolow and members were requested to fill the participant application form urgently and share it with Padmore or the coordinator.

Action points

WVI, DRC and NRC are to take part the data collection jointly and to prepare the vehicles and the teams for the LBC survey to be conducted on Sunday 20th Nov 2016

List of participants

| No | Name | Organization | Title | Cell No | Email |
| --- | --- | --- | --- | --- | --- |
| 1. | Idris Ibrahim Mohamed | SYPD | Regional Coordinator | 0615810818 | Dabajoog114@gmail.com |
| 2. | Abdikadir Issack Osman | DRC | WASH officer |  | Abdikadir.i@drcsomalia.org |
| 3. | Napoleon Phiri | WVI | Ops manager/ shelter manager | 0616424806 | Napoleon_phiri@wvi.org |
| 4. | Abdi Sharif Sufi | NRC |  | 0615788700 | Abdi.sufi@nrc.no |
| 5. | Abdillahi Ibrahim Osman | SOVA |  |  | Sovasomalia@yahoo.com |
| 6. | Hussein Hassan Shaiye | Direct aid/ AMA |  |  | directaidsomalia@hotmail.com |
| 7. | Abdiaziz Hassan Nu | WVI | Shelter Project officer | 0612182340 | Abdiaziz_Nuh@wvi.org |

without further discussions the meeting was adjourned.

Next meeting to be communicated later.